A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

5- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Requirement Analysis & Planning (Epic 1)

Analyzing Manual Ticket Classification Process(USN1) 3 Identifying Business Requirements(USN2) 2

Defining Ticket Classification Rules(USN3) 3

Defining Notification and Data Storage Requirements(USN4) 2 ServiceNow Backend Configuration (Epic 2)

Creating Incident Workflow Table(USN5) 3 Configuring Ticket Fields(USN6) 3 Configuring Field Data Types(USN7) 2 Configuring Choice Values(USN8) 2

Total Story Point in Sprint 1= 3+2+3+2+3+3+2+2=20

Sprint 2

Category and Subcategory Dependency (Epic 3) Configuring Category as Dependent Field(USN9) 3

Configuring Subcategory Dependency(USN10) 3 Mapping Wi-Fi to Network(USN11) 1

Mapping Projector to Hardware(USN12) 1 Mapping Forgot Password to Access(USN13) 1 Mapping Slow Computer to Performance(USN14) 1

Flow Designer Automation (Epic 4)

Creating Auto Classify School IT Tickets Flow(USN15) 2 Configuring Record Created Trigger(USN16) 2 Checking Whether Category is Empty(USN17) 1 Detecting Wi-Fi/Network Keywords(USN18) 3 Detecting Projector/Hardware Keywords(USN19) 2

Total Story Point in Sprint 2= 3+3+1+1+1+1+2+2+1+3+2=20

Sprint 3

Flow Designer Automation (Epic 4 - Continued) Detecting Password/Login Keywords(USN20) 3 Detecting Slow/Hanging Keywords(USN21) 3

Automatically Updating Category and Subcategory(USN22) 5 Email Notification (Epic 5)

Configuring Send Email Action(USN23) 3 Sending Confirmation Email to Caller(USN24) 3

Configuring Email Subject and Ticket Confirmation Message(USN25) 3 Total Story Point in Sprint 3= 3+3+5+3+3+3=20

Sprint 4

Testing and Validation (Epic 6)

Testing Wi-Fi Ticket Classification(USN26) 2 Testing Projector Ticket Classification(USN27) 2

Testing Password/Login Ticket Classification(USN28) 2 Testing Slow Computer Ticket Classification(USN29) 2 Verifying Category and Subcategory Values(USN30) 2 Verifying Email Notification(USN31) 2

Deployment and Documentation (Epic 7) Completing the Update Set(USN32) 1 Exporting the Update Set(USN33) 1

Preparing Final Project Documentation(USN34) 3 Validating Complete End-to-End Workflow(USN35) 3

Total Story Point in Sprint 4= 2+2+2+2+2+2+1+1+3+3=20

Total Story Points

Sprint 1 = 20

Sprint 2 = 20

Sprint 3 = 20

Sprint 4 = 20

Velocity= Total Story Points Completed/ Number of Sprints Total story Points= 20+20+20+20=80

No of Sprints= 4

Velocity =80/4

20(Story Points per Sprint)

Your team’s velocity is 20 Story Points per Sprint.